## Slide 1: Transitioning ChadaTech to Agile: SNHU Travel Pilot Insights
Evaluating Scrum-Agile vs. Waterfall Methodologies for Organizational Transformation
Dmitriy Razzhivin, Scrum Master
ChadaTech Custom Software Solutions
Notes: Good morning, leadership team. Today, I am presenting the findings and strategic insights from our recent SNHU Travel development pilot. For years, ChadaTech has delivered software using traditional waterfall models. However, evolving client expectations require greater adaptability, faster delivery cycles, and reduced operational risk. This presentation evaluates how adopting Scrum-Agile transformed our development process, contrasts it with our traditional waterfall framework, and provides actionable recommendations for transitioning our broader engineering organization.

## Slide 2
Product Owner(Value Maximizer)
Backlog Ownership: Defines product vision and maintains/prioritizes the Product Backlog.
Scrum Master (Servant Leader )
Facilitation & Coaching: Shields the team from external disruptions and coaches members on Scrum practices.
Development & QA (Cross-Functional Creators)
Self-Organization: Cross-functional group of developers and testers collaborating directly on sprint increments.
Shared Ownership: Eliminates knowledge silos and single points of failure through continuous pairing and test verification.
Value Delivery: Translates stakeholder goals into granular user stories with strict acceptance criteria.
ROI Focus: Prevents scope creep and ensures engineering work targets high-value features first.
Impediment Removal: Proactively identifies and clears workflow bottlenecks and dependencies.
Empirical Rigor: Research demonstrates that active Scrum Masters significantly increase adherence to Agile practices (Shastri et al., 2021).
Team Alignment: Structured role collaboration fosters transparent communication and shared mental models (Kostin & Strode, 2023).
Notes: In our legacy waterfall environment at ChadaTech, authority was centralized in a project manager while developers and testers operated in disconnected functional silos. In Scrum, accountability is distributed across three distinct columns: the Product Owner, the Scrum Master, and the cross-functional Development/QA team. The Product Owner focuses on what to build by constantly prioritizing customer value. The Scrum Master acts as a servant leader, with Shastri et al. (2021) proving that an active Scrum Master directly increases how effectively teams execute Agile practices. Finally, the Development and Testing team self-organizes to build and test concurrently, which Kostin and Strode (2023) highlight as essential for building shared mental models and eliminating communication breakdowns across distributed teams.

## Slide 3: Iterative Software Development life cycle (SDLC)
Phase 2: Concurrency Development & Testing
Phase 3: Sprint Review
Phase 4: Sprint Retrospective
Phase 1: Sprint Planning
4-Phase Iterative
Cycle Diagram
Team selects high-priority user stories from the Product Backlog based on empirical velocity and defines a concrete Sprint Goal.
Modular coding, daily standups, pair programming, and continuous verification occur simultaneously; adheres strictly to a standardized Definition of Done (DoD).
Live demonstration of working, tested software increments to stakeholders to gather immediate feedback.
Team inspects operational workflows, communication patterns, and tooling to identify specific process improvements for subsequent sprints. (Edison et al., 2022)
Notes: Unlike waterfall, where SDLC phases take place over several months in a linear sequence, Scrum condenses the entire SDLC into repeatable 2- to 4-week sprints. In our SNHU Travel pilot, every sprint started with collaborative planning to set achievable goals. Development and testing were executed concurrently, allowing us to catch defects immediately rather than in a late QA phase. At the end of each sprint, we demonstrated working software to stakeholders during the Sprint Review and used the Retrospective to optimize our internal processes. As Edison et al. (2022) point out in their systematic review, structured cadence and synchronized feedback loops are essential for maintaining alignment as organizations scale.

## Slide 4: Waterfall vs. Agile: SNHU Travel Comparison
Evaluation Dimension | Traditional Waterfall Model | Pilot Scrum-Agile Approach
Requirements & Scope Management | Requirements locked upfront in rigid specification documents. Mid-development scope changes trigger formal change orders and project halts. | Dynamic Product Backlog continuously prioritized for customer value. Requirements evolve naturally through short, 2-week sprint cadences.
Handling the SNHU Travel Pivot | Discarded code and delayed milestones when UI assets, aspect ratios, and destination models changed. | Handled cleanly within next Sprint Planning; modular architecture preserved without team burnout.
Quality & Integration Testing | Verification deferred to the final project phase; late discovery of UI and contrast defects | Continuous testing per sprint; accessibility (WCAG AA contrast) and unit tests baked into Definition of Done.
Risk Management Profile | High risk of late-stage failure; heavy upfront assumptions (Marquez, 2025). | Low risk via empirical feedback loops, short releases, and rapid uncertainty mitigation (Marquez, 2025)
Notes: o understand the practical difference, consider the mid-development pivot we experienced during the SNHU Travel pilot. Stakeholders requested a significant change in destination data models, image aspect ratios, and GUI text formatting. In our traditional waterfall model, this disruption would have halted progress, required formal contract renegotiations, and led to discarded code. Under Scrum, our modular architecture and two-week cycles allowed us to absorb the pivot cleanly. We finished the active sprint, refined the Product Backlog, and implemented the new 800x500 layout ratio in the next sprint without team burnout. Marquez (2025) explicitly demonstrates that Agile's iterative structure outperforms waterfall in managing uncertainty and emerging risks in software projects.

## Slide 5: Choosing the Right Methodology for ChadaTech
When to choose Waterfall
Custom software development with evolving user requirements and dynamic UI/UX needs.
Predictable, linear hardware and IT infrastructure deployments where upfront planning ensures stability (Marquez, 2025).
Projects requiring rapid time-to-market, continuous customer feedback, and cross-functional innovation.
Fixed, unalterable regulatory requirements or static contract scopes.
When to Deploy Agile / Scrum:
Strategic Recommendation: Transition ChadaTech's core software development teams to Scrum-Agile, supported by dedicated Scrum Masters and digital information radiators (Jira) to optimize transparency, team morale, and client satisfaction. (Shastri et al., 2021)
Notes: Our recommendation is not to abandon Waterfall blindly, but to align the methodology with project characteristics. As Marquez (2025) emphasizes, Waterfall remains valuable for fixed-scope infrastructure projects where structured planning provides stability. However, for ChadaTech's core business of custom software development, Scrum-Agile is vastly superior. Adopting Agile across our development teams will shorten our feedback loops, improve product quality, eliminate knowledge silos, and ensure ChadaTech remains competitive in a rapidly changing market.

## Slide 6: References
Edison, H., Wang, X., & Conboy, K. (2022). Comparing methods for large-scale Agile
software development: A systematic literature review. IEEE Transactions on
Software Engineering, 48(8), 2709–2731. https://doi.org/10.1109/TSE.2021.3069039
Kostin, D., & Strode, D. (2023). Effective communication in globally distributed Scrum:
A model and practical guidance. Australasian Journal of Information Systems, 27,
1–28. https://doi.org/10.3127/ajis.v27i0.4501
Marquez Elizabeth A. Corrales. (2025). Evaluation of the effectiveness of risk management strategies in agile and waterfall project management methodologies. Tehnika, 80(5), 545–551. https://doi.org/10.5937/tehnika2505545C
Shastri, Y., Hoda, R., & Amor, R. (2021). Spearheading agile: the role of the scrum master in agile projects. Empirical Software Engineering, 26(1), 1–31. https://doi.org/10.1007/s10664-020-09899-4